## Slide 1: 《软件项目管理》 ——敏捷规模化案例教程
Modified by L Guo;
Copyright DJ Ning
第9章 项目收尾
Notes: 开发愿景：
1.任务：开发技术愿景 基于利益干系人的需求描述问题和特性，定义未来系统的愿景。 目的
面向大家都同意的问题给出解决方案。利益干系人和开发团队紧密协作表达和记录他们的问题、需求和潜在系统特性，所以项目团队可以更好地理解了什么事情要做。
解决方法（To-Be)必须面向指定的业务问题和需求，开发组织将利用这些信息指导、帮助他们构建解决方案。
步骤：
确定利益干系人
确定利益干系人：决策者，客户，潜在用户，合作伙伴，领域专家，行业分析师和其他感兴趣的各方。简要描述一下他们的利益干系人做什么，及对要开发系统的责任是什么。
就要解决的问题达成一致
避免匆忙地开始定义解决方案。首先，通过询问干系人他们所看到的问题就要解决的问题定义达成一致，然后挖掘问题根源，寻找“问题背后的问题”。使用适当的要求收集技术。正式地描述这个问题声明。这样做的目的是帮助你区分问题及解决方案和问题及答案。
收集利益干系人的需求
使用最适当的技术来帮助你收集需求。每种技术适用于某一特定情况或某一类型的利益干系人。
如果你能和利益干系人面对面，那么你就可以进行采访，或头脑风暴。这种面对面的协作是非常有价值的，减少了误解，利益干系人的需要，项目团队的机会。
有些要求可能已经被记录在其他工作产品（如更改请求或工作项）。这通常被用来作为一个坚实的起点，可以建立一套完整的需求。
界定解决方案的范围
从流程、组织和系统的角度分析范围。
定义系统的特性
与利益干系人合作，获取一个利益干系人希望系统实现的功能列表，并简要描述，赋予他们描述一般状况和项目优先级的属性。
保持同步
与利益干系人和开发团队进行有效的需求复审，以确保对项目远景、评估质量、需要变更达成一致。
捕捉公共词汇表
每个项目都有自己专门的术语，团队中的每个人都必须很好地理解以和利益干系人有效地沟通。与利益干系人合作，创造一个词汇表定义的首字母缩略词，缩略语，以及相关业务和技术的术语。与利益干系人合作，不断扩大和完善整个项目生命周期中的词汇。
主要考虑因素
用例建模是一种证明在确定系统边界和系统的行为非常有用的技术。
持续的干系人参与。他们是团队的一部分，前进的道路上要不断获得他们的反馈。
应当鼓励重用，术语可能在一个或多个相关的词汇表中引用。
使用可视化技术而不仅仅是文字，会帮助确定一个系统的使用场景，谁和什么与此使用场景互动。一张图片可以帮助我们找到被遗忘的用户。
任务：确定的业务范围素描
决定用业务流程图描述的、问题的范围
目的
这项任务的目的是确定问题的范围、流程草图的数量，流程草图可能是一个简单的或B2B的流程，也可能是现有流程草图的重用。
主要描述
确定业务流程草图将是一个简单的流程草图还是B2B的流程。
步骤
确定问题中涉及的“As-Is“业务流程图
80％的项目是对现有系统的更新，我们要重新使用以前创建的草图。检查现有的草图，确定是否可以重新使用，或作为“To-Be“流程的一部分。如果现有的草图不存在，则一个新的“To-Be“草图将被创建。
确定描述问题是否需要多个草图以及何种类型草图
检查问题的陈述，找到那些在业务层面描述的问题。对于每一个问题，如果问题范围超出了单一业务经营范围，则需要得到第三方帮助实现所需的结果，那么一个B2B的过程草图是必需的，否则使用一个简单的流程草图。
业务需求决定了改进结果。对于每一个有显性的结果应该是一个业务流程图描绘的过程。注意流程图不易太复杂，清晰和容易理解是最好的。
确定参与者人数
业务需求将显示出完成一个过程必要的参与者
任务：画出业务流程图
使用业务流程图描述业务，而业务流程图一般用业务流程建模符号（BPMN）的一个子集表示。这个流程活动可以是业务（公司，组织）内部的、也可以是他们之间的。
目的
这个任务提供了一种简单的机制来捕获复杂的业务流程，以获得对业务的共同理解。
业务流程图是勾画捕捉“As-Is“业务流程以及需要的改进，并可能成为进一步详细分析的开始，包括定义解决方案需求、用例和故事板或某些业务架构目标的一部分。
描述
作为业务改进的一部分，往往是要了解那些为业务、客户和利益干系人提供价值的活动及其参与者和角色。
通过一种易于理解的符号捕获业务，允许所有利益干系人参与讨论，提出建议和定义解决方案，以满足特定的业务需求、目的或目标。业务需求，主要参与者，所期望的结果和变化的原因，往往在远景文档中描述，并用来驱动整个软件开发过程。
典型的业务需求包括：
•缩短产品实现价值的时间
•提高生产力
•提高产品质量
•增加创新
任务：捕捉公共的业务术语
此任务描述如何定义公共的业务术语，以保持在项目中的一致使用。
目的
要定义一个公共的词汇，用于在所有业务描述中使用，包括用例和业务流程图。
任务：计划项目
这是一个协作任务，概述了如何实现项目目标初步协议。
目的
获得利益相关者启动项目和团队的承诺，继续前进，基于干系人的反馈和环境的变化，计划可能被不断更新。
描述
制定项目计划为团队提供了一个机会，就项目范围、目标、初步时间表和交付件达成一致。通过定义成功标准和工作实践，它允许团队基于自组织方式开展工作。协作和所有与会者的共识项目规划的目标。项目规划的任务，必须确保每个人都负责任的承诺计划。
步骤：
建立一个有凝聚力的团队
重访该项目的资源配置。找出差距，并开始雇用或重新分配所需的资源。与团队讨论每个人扮演的角色，并获得其对职责的同意。
估计项目的规模
该小组项目中每个工作项的粗略估计。
与利益干系人讨论，以确定哪些是在项目限制下是能够现实的。使用利益干系人的优先级和团队的估算导这些讨论。
评估风险
团队确定了项目风险，进行定性风险分析，以评估其数量级，并更新项目风险。项目经理协调团队决定哪些风险应该响应，那些应该放入观察列表。响应可能包括避免或减少风险，寻求机会，或增加的可能性和风险的积极影响。
预测项目速度和持续时间
定义迭代长度，并用它来评估目标速度。依据团队的速度和每个项目的估算，确定每个迭代中交付工作项的数量。如果该项目是特性驱动的，团队使用项目工作大小和团队目标速度预测所需完成项目的迭代次数。如果该项目是日期驱动，团队评估（使用已知的团队速度）大约多少工作可以在特定时限完成。超出范围以外的工作可以考虑将来的版本。
该小组不应花太多时间做这个规划。该项目计划应该只是一个项目里程碑的摘要和一至三个迭代目标。目标就是创造一个高层次的计划，开列出团队如何能够建立在给定的迭代，生成应用程序。
项目生命周期
将迭代组织进项目阶段。项目生命周期中的每个阶段结束时，提供利益干系人监督和指导机制，以控制项目资金、范围、风险和交付的价值。
建立清晰的价值和成本
制定一个完成项目所需的资源费用的量级估算。一种简化的项目成本核算模型，可用每人成本乘以迭代（即每迭代的成本）。这个规划的第一轮应该保持的东西很粗略，灵活。其目的只是为了表达对项目的预算约束价值，并帮助利益干系人决定项目是否值得向前。
计划部署
越早规划将软件部署到生产环境的过程越好，因为它可能会影响到项目工作。团队可能需要与运营和支持部门讨论发行时间窗，以确保该项目符合整个企业部署规划。
只要有可能，团队应该考虑部署（最多三到四个月的发布周期）的小版本。软件经常发布是一个尽早获取用户反馈、提高产品质量的好方法。
项目计划中应该记录目标部署和发布日期。
任务：规划需求管理策略
目的
开发一个组织，收集，管理和控制的项目需求，以及管理这些需求变更的计划。
需求管理策略包括：
•需求集的结构
•使用的自动化工具
•用于跟踪信息需求属性
•需求和需求变更的审批和复审流程
具体工作步骤包括：
选择需求的表述形式和需求管理策略
定义需求类型和属性
识别文件类型
定义需求管理指标
定义需求追踪策略
标识工具
定义需求管理流程
This module discusses the decisions and actions required to establish an agile team as quickly and efficiently as possible.
Time to complete: 3 hours
Exercises/activities:
Shared Vision
Initial User Stories
Initial Architecture Envisioning
Prioritizing the User Stories

## Slide 2: 本章内容
2
第9章 项目收尾
  9.1 发布管理
  9.2 项目验收
  9.3 部署管理
小结
思考
2
Notes: 2
启动项目
关键干系人分析
开发项目建议书
 开发共同愿景
 开展初始需求远景规划：开始产品Backlog
 开展初始架构远景规划
项目总体规划
 规划洋葱
 规划和管理需求
 规划和管理架构
 发布规划
项目启动会
传统项目启动过程
生存期模型
WBS
交付成果依赖关系
小结

## Slide 3: 项目开发过程中的位置和任务
时间
先启
构建
产品化
工作条目
初始项目
初始需求
高优先级需求
迭代条目
任务
迭代
每日站立会议
同步状态，识别问题
迭代回顾
演示评估
获取资助
可执行的系统
产品 发布
迭代计划会议
选择条目，划分任务
资助
输入
运营和支持
生产
增强需求和缺陷
初始架构
远景
组长
需求
设计
开发
测试
文档
站立会议
可工作的方案
项目团队
一个或多个迭代
涉众共识
多个迭代，每个迭代形成潜在可交付的系统
已验证的架构
功能上完备的系统
一个或多个迭代
产品化的的系统
Notes: The Inception Phase is called:
“Pre Game” or Sprint 0 in Scrum
Inception in the RUP methodology
Start Up in Eclipse Way
Iteration 0 in other agile processes
Initiating an agile project is one of the primary activities during the Inception phase.

## Slide 4: 项目管理过程中的位置和任务
Copy Right @ DJ Ning
安装包
培训资料
运维手册
项建书
客户需求
项目 计划
架构文档
迭代计划
更新的产品订单
风险和问题列表
功能增量或发布版
监控报告
新功能增量
更新的产品订单
风险和问题列表
功能增量发布版
已批准的项建书
产品订单
发布计划
高层架构文档
风险和问题列表
先启
精化
构造
移交
项目启动
项目实施
项目收尾
规划迭代
迭代规划会议
管理迭代
迭代执行
迭代监控
评估结果
复审会议
回顾会议
项目收尾
发布管理
项目验收
迭代1～n
项目管理过程
项目启动
干系人分析
开发项建书
组建项目团队
项目规划
准备项目环境
Notes: 4
开发项目建议书 ： 包括高层技术远景和架构分析、高层需求分析
项目计划 包含了发布计划
发布管理：包括实现安装包、用户培训、运维机制的建立等内容

## Slide 5: 本章内容
5
第9章 项目收尾
  9.1 发布管理
    产品化计划
    收尾测试
    文档定稿
    沟通，培训和教育
  9.2 项目验收
  9.3 部署管理
小结
思考
5
Notes: 5
启动项目
关键干系人分析
开发项目建议书
 开发共同愿景
 开展初始需求远景规划：开始产品Backlog
 开展初始架构远景规划
项目总体规划
 规划洋葱
 规划和管理需求
 规划和管理架构
 发布规划
项目启动会
传统项目启动过程
生存期模型
WBS
交付成果依赖关系
小结

## Slide 6: 1. 产品化计划
是整体发布计划的一部分
产品化计划发生在整个生命周期，而不只是在移交阶段
要考虑的问题：
  规定的发布日期窗口
  收尾测试
  处理缺陷的时间
  定稿和分发文件
  为涉众提供多层次的培训
  其他的系统或这些系统的接口发布日期
  升级用户的技术或物理环境
  升级支持环境
  与最终用户沟通发布
Notes: Overcoming the challenges of Transition can be aided in some cases with tooling to help test your release plan. This transition testing should begin at the start of the project, not just in the Transition period.
There are many issues to consider early that may affect your Inception and Construction phases.

## Slide 7: “敏捷的产品化”与“传统的产品化”
在很多方面二者是相似的
  解决方案需要有beta测试，或者试运行
  需要收尾测试
  需要定稿文档
  需要稳定代码
但是，敏捷的方法可以做到：
  更少的收尾测试
  更少的工作量以稳定代码
  轻量级的文档
  更快速的移交
Notes: Although, the majority of testing should be done during construction iterations, you may not address all defects. In transition, you should expect to fix some of them and carry on with final testing and acceptance testing.

## Slide 8: 讨论：分享你的产品化经验
为了成功的移交一个系统到生产环境，你需要做什么？
你曾经遇到什么问题？
之前的移交工作如何得以简化？
Notes: Discuss with students

## Slide 9: 产品化迭代计划
关键问题：
  通常情况下，beta版本的数量决定产品化迭代的数量
  国际版本发布可能需要分阶段
  遗留系统的发布，可能需要多版本同时运行
每个产品化阶段都需要计划，需要跟踪组成测试版或最终版的每个工件
Notes: Complex systems may require several transition iterations.
It is important to have alphas, betas, and pilots to gather stakeholder feedback as well as accurately assess risks that may be encountered in production.
Transitions are further complicated by off-site/off-shore releases, or that involve tightly coupled systems. These risks can be mitigated by staged or parallel runs.
Careful creation and tracking of artifacts used in Transition can help avoid problems in production. These artifacts can be education plans, documentation, role-based ownership, deployment scripts, errata, testing strategies, architectural diagrams, and so on.

## Slide 10: 识别和理解部署相关的涉众
至少有以下三组截然不同的涉众需要考虑
  最终用户——直接使用系统的人
  运营维护人员——负责保障软件的运行
  支持人员——负责在软件运行时协助最终用户
识别每个组在实际的部署过程中的控制级别
  如果没有满足他们的需要，该组涉众是否有权阻止系统部署？
Notes: There are at least three distinct groups that you need to consider:
  End users – They might need to approve the release, be trained, have ongoing support, or mentoring.
  Operations staff – These are the people responsible for running the software once it is in production. Will also need their own training, need to be able to answer administrative questions posed by end users, and know how to debug issues.
  Support staff – These are the people responsible aiding your users with the software once it is in production. They need to be familiar with end user tasks, new features, known limitations/bugs, and clearly defined contacts for reporting to representatives in operations and development
You need to identify the level of control that each group has over your actual deployment. Can one group stop your deployment if you don't meet their specific requirements? It depends on your organizations, but it’s very likely the case.
It is common to discover that operations departments have defined criteria for new software releases. For instance, in one organization where the users were unionized, any software that was deployed to them first had to be accepted by their union representatives, otherwise it could not ship.
Early in your project you need to identify the deployment challenges that you will have to overcome to be successful.
Suggestion: class discussion about problems encountered due to each of these groups.

## Slide 11: Accelerator1：定期发布
敏捷开发人员通常在每个迭代结束时移交开发版本到生产环境
一个应用程序的开发版本是有可能被投入生产的，如果它之前经历了质量保证（QA），测试和部署过程
第一个生产版本往往比后续版本需要更长的时间发布
发布的越频繁，越能激励你改进发布过程
Notes: The first production release often takes longer to deliver than subsequent releases because:
  You often stub out interfaces to shared services at the beginning of a project
  You likely need to get a lot of the “plumbing” in place in the first release of a system
  Your team likely hasn’t “gelled” yet, enabling them to become efficient at collaboration.
Agile software developers typically deliver development releases at the end of each iteration into pre-production staging area(s). A development release of an application is something that could potentially be released into production if it were to be put through your pre-production quality assurance (QA), testing, and deployment processes. Granted, this won’t be true in the earliest development releases because you won’t have delivered sufficient functionality to make deployment worth your while.
Furthermore at the beginning of a project you often stub out interfaces to shared services – such as security, persistence, or even reusable legacy functionality – so technically you still have some clean up to do before you’re ready to release to production.
The first production release may take you twelve months to deliver, the second release nine months, and then other releases are delivered every six months. An early focus on deployment issues not only enables you to avoid problems, it also allows you to take advantage of your experiences during development. For example, when you are deploying software into your staging area, you should take notes of what works and what doesn’t, notes that can serve as the backbone of your installation scripts.
Agile principle #1: Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Pre-production staging areas should mirror production as closely as possible. Also, reproduce the load and use cases through automated or manual scripts.
A release is a working piece of the deliverable. It may not encompass all of the features necessary, but it needs to be testable in some fashion.
The first step is the hardest. Release early, release often, and release regularly.

## Slide 12: Accelerator2：尽早计划
部署可能相当复杂，尤其是当你的用户群是分散的，或者需要有大量的系统配置
尽早与现有系统所有者沟通
  对其他系统的依赖会影响部署计划
  对于跨项目合作的团队，团队间沟通需要一定工作量
  如果更改了系统之间的接口，需要重新发布
Notes: Deployment can be quite complex, especially when your user base is physically dispersed or there is a wide range of system configurations. You need to start planning deployment early in your project lifecycle to be successful. There is nothing worse than rushing to finish software on time, only to have it put on the shelf to await installation due to lack of deployment planning.
During development you will discover dependencies between your system and other systems. These dependencies should appear on your deployment model. These dependencies affect your deployment plan because they imply the order in which updates to the various systems (if any) must be installed.
You will need to negotiate deployment efforts with the other project teams that own the systems that you have dependencies on, effectively a cross-project effort. If the interface to your system changes, or if you require new ways to access their systems, then they may also need to release all or a part of their systems before yours.
Plan Early:
Involve all stakeholders as early as possible and maintain communication under all circumstances. Just because your team is agile does not mean that your stakeholders are, so plan ahead to avoid risk.
Physically dispersed user bases and tightly coupled systems are particularly challenging. Identify primary stakeholders in your user base to gain accurate consensus.

## Slide 13: 2. 收尾测试
证明该系统能正常工作，关键问题包括：
  系统集成测试
  安装测试
  涉众验收测试
  确保系统满足非功能性需求
这些测试在构建阶段就开始并一直做了
这并不是最后一次运行测试
Independent Testing
Const.
Iteration
…
Const.
Iteration
Transition
Iteration(s)
Notes: It cannot be emphasized enough: The transition iteration is not a testing phase.
The majority of testing occurs throughout the project. Confirmatory testing is performed by the development team. Investigative testing is performed by independent testers to catch any pernicious bugs that slip through the cracks. Still, you will do some testing during the release iteration.
First, the independent investigative testing efforts to verify the output of the last construction iteration need to occur. Some defect stories will be addressed during the release iteration. Many of the defect stories will be put on the work items stack for “Release N+1” of the system.
Second, some release-specific testing efforts may occur, such as pilot or beta testing where you deploy your system to a subset of your end user community. You may also need to do true acceptance testing where authorized project stakeholders work with the system and decide whether it truly meets their needs.
Although “agile acceptance testing”, also known as customer testing, is a part of the ongoing confirmatory testing efforts, you may still need to perform a final release acceptance testing effort that involves people outside of the team. It is particularly important to test your installation and deployment scripts during the release iteration because you don’t want any surprises when you actually try to deploy.
Agile principle #9: Continuous attention to technical excellence and good design enhances agility.
Emphasize that where it is not possible to replicate production; (For example, the first landing on the moon) it is essential to test more.
Testing begins early! As early as Inception where you might create unit test cases based on the requirements of the system, or create mock-ups of the end system.
End of lifecycle testing should involve thorough testing.
Suggestions:
Multiple inexperienced individuals driving the system using the provided documentation.

## Slide 14: 安装测试
象测试应用程序一样，测试安装脚本
使用它们把软件从团队开发环境推进到生产测试环境
Notes: Just as you test your application, you should also test your installation scripts. A good way to do this is to develop your installation scripts as you develop your system. Use them to promote your software from your team integration sandbox into your pre-production testing environments.
First impressions matter. Whether it’s a document, a script, the packaging for a cell phone, or a Web site for downloading a GUI install, all of these installation methods, and more, need to be tested. It is important to use a clean environment or one that mirrors production as closely as possible.
Diagram used with permission.

## Slide 15: Beta版和试运行
根据不同的风险和发行范围，可能需要多个测试版
对于被替换的旧系统，可能需要过渡期，二者部分并行
应测试业务数据
一个迭代只有一个版本
Notes: Treat betas as production and only make them available to a select crowd to avoid misconceptions.
Try to limit betas to one per iteration, and leave time to fix issues that come up, rather than gold plate with new features.
Parallel operation may be required for tightly coupled systems: This allows for the least disruption of service.
Back up your data when possible, and test your restore plan if data migration fails!
Avoid the never-ending transition.

## Slide 16: 3. 文档定稿
利用用户故事和测试案例开发最终用户文档
针对不同用户调整目标水平
  新手用户需要一步一步的指示
  专家用户喜欢快捷指导
Notes: Watch actual users during the betas, and gather test cases that help you describe the system in the documentation.
Know your audience. Create documentation that is individually tailored to the novice, the expert and, where appropriate, based on role such as administrator.
http://www.agilemodeling.com/essays/documentLate.htm
Diagram used with permission.
Who enjoys calling the help desk?

## Slide 17: 潜在需要的文档
维护类
  备份过程
  批处理作业和印刷要求
  数据提取/共享要求
  安装过程
  资源要求
  发行说明
支持类
  开发和维护的联络人
  错误报告过程
  进行用户支持时的记录过程
  用户文档（所有版本）
  新功能列表
最终用户类
  参考手册
  支持用户指南
  教程手册
  用户手册
  新功能列表
系统概述
  远景文档
  关键图
  环境概述
Notes: Run a quick class callout for some of these documentation needs.
Example: You have designed a hosted photo gallery for all of your extended family photos and need to explain to your technology novice relative how to use it.
Summary questions: Were all of these necessary? What factors affect which of these we need
(Timeframe, money, audience, scale, size, product life, environment, prior state, and so on)?

## Slide 18: 回顾
谁是关键的部署相关涉众？
当规划系统产品化时，需要考虑哪些问题？
在项目的当前阶段，有多少测试的工作要做？

## Slide 19: 4. 沟通，培训和教育
确保涉众了解即将到来的变化和培训要求，这能提升整体客户满意度
  如果最终用户不准备接受它，那么无论交付准时与否都不会有什么问题
  最终用户不喜欢“惊悲”
沟通计划应由产品负责人负责和管理
用户培训的常见形式
  教程
  基于Web的培训
  导师引导的培训
Notes: Keep an open door as much as possible to gather feedback from stakeholders. Communicate, but be clear, concise, and most of all, be courteous.
Establish the point of contact – the Product Owner. Make it VERY clear to the stakeholders where to direct their comments and questions.
Discuss this plan actively with the others involved so they know to direct all communication to you.
Agile principle #6: The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 20: 公布你的部署计划
谨慎的管理涉众的期望
尊重事实：部署工作会破坏涉众的生活
公布预期部署时间表，包括预期的培训和安装日期
  电子邮件
  新闻简报
  电视，杂志，或在互联网上的广告
Notes: You need to manage the expectations of your stakeholders, many of whom are not actively involved with the development of the system.
Be sure to announce the anticipated deployment schedule, including the expected training and installation dates. Your announcement could be an e-mail to your customers, a press release, or even advertisements on television, in magazines, or on the Internet. Release announcements are important because people want to know how the new system will affect them, if at all, and when it will affect them. Respect the fact that your deployment efforts are likely to disrupt the lives of your stakeholders.
There are many ways to announce a release, but make sure that all of your stakeholders, including other systems that may be affected, are informed.
Describe who is affected.

## Slide 21: 培训和教育
确定系统潜在的培训对象
  新的最终用户
  当前的最终用户
  运行维护等支持人员
  高级管理人员
考虑可能需要的任何额外的学习
  示例1：这可能是一些用户第一次使用一台计算机，一个浏览器，甚至是鼠标工作。
  示例2：这可能是操作人员第一次接触系统中的一项新技术，因此将需要进行培训和教育，使他们有资格操作您的系统。
Notes: Consider all of the potential audiences who will need training on your system. New end users and end users who are familiar with the current system may need training. Operations and support staff may need training on the new version. Senior management may need training to understand new system outputs.
Remember to consider that your stakeholders may need training beyond learning how to work with your application. For example, this may be the first time that some users are working with a computer, a browser, or even a mouse. Similarly, this may be the first time that your operations staff is working with a new technology that your system users they will need to be trained in that technology to work with your system.
The type of training is needed depends on many factors
Determining who your audience is and their current skill set is an important task to be completed early in the development cycle.

## Slide 22: 本章内容
22
第9章 项目收尾
  9.1 发布管理
  9.2 项目验收
  9.3 部署管理
小结
思考
22
Notes: 22
启动项目
关键干系人分析
开发项目建议书
 开发共同愿景
 开展初始需求远景规划：开始产品Backlog
 开展初始架构远景规划
项目总体规划
 规划洋葱
 规划和管理需求
 规划和管理架构
 发布规划
项目启动会
传统项目启动过程
生存期模型
WBS
交付成果依赖关系
小结

## Slide 23: 回顾产品里程碑
对产品化里程碑或者生产准备进行回顾
  保持尽可能的简化
  一定要进行回顾：这将有助于找到可能发生在最后一分钟的昂贵的成本问题，并帮助确保该项目是成功的
要考虑的问题
  系统是否满足业务相关的涉众？他们是否接受呢？
  运维人员是否满意有关的程序和文件？
  支持人员是否满意有关的程序和文件？
  部署基线是否完整和一致？
  是否存在足够的支持文件？
  是否还有业务需要？
Notes: In addition to previously mentioned acceptance activities, hold a production readiness review to ensure that everyone understands their role in the transition and are ready to do it.
This review should involve representatives from each of your key stakeholders (end users, operations, support, and so on).
If all has gone according to plan, this should be a formality more than a discovery session.

## Slide 24: 本章内容
24
第9章 项目收尾
  9.1 发布管理
  9.2 项目验收
  9.3 部署管理
小结
思考
24
Notes: 24
启动项目
关键干系人分析
开发项目建议书
 开发共同愿景
 开展初始需求远景规划：开始产品Backlog
 开展初始架构远景规划
项目总体规划
 规划洋葱
 规划和管理需求
 规划和管理架构
 发布规划
项目启动会
传统项目启动过程
生存期模型
WBS
交付成果依赖关系
小结

## Slide 25: 部署
对“易部署性”给予足够的重视。一个棘手的安装过程会破坏用户对产品的信心。
利用部署模型和自动化部署方法，以了解和管理复杂的部署方案
保持连续性
  移交一些开发人员到维护团队
  让组件负责人同时负责开发和维护团队
Notes: Establish a culture of responsibility when possible is important.
Anti-patterns:
  Throwing the executable over the wall to the production team
  Developers who move to the next project rather than owning their code through support
  Losing track of known issues /lessons learned for the following team

## Slide 26: 准备回退
何时回退
  安装过程并不总是按计划进行
在生命周期越早开始安装你的系统越好，即使在演示或测试环境
开发卸载脚本
工具
  Rational Build Forge
Notes: A good deployment plan includes go/no-go decisions points during the installation process. If at defined times during the installation you have not reached a certain point in the overall installation process, you will roll back your efforts and try to install again at a future date. This is a critical concept for projects that have very stringent deployment requirements, such as software that replaces existing mission-critical systems.
The ability to back out (restore your previous configuration and data) becomes critical with this approach, requiring investment of additional resources to develop and test de-installation scripts. In fact, many deployment efforts fail miserably because the development team didn’t bother to consider how to restore their old system, and then discovered that they had to do so because of an unforeseen problem during installation. Never assume that your deployment efforts will go smoothly.
What are your go/no go points?
What is your restore plan?
Have you tested your restore plan?
Using tooling such as IBM Rational Build Forge can help aid in deployment automation so that you can gracefully restore a project.

## Slide 27: 准备升级现有环境
涉众的现有环境可能不能满足运行新系统的需要
潜在的升级
  硬件
  操作系统
  中间件
  数据库
要考虑的关键涉众
  最终用户
  运维人员
  支持人员
Notes: Upgrades can be particularly problematic because you now must involve new stakeholders, including end users (potential disruption of service), operations (installing the environment), and support (ongoing configuration and troubleshooting).

## Slide 28: Accelerator1：分阶段部署
有些系统，由于其复杂性，需要几个迭代以完整的发布它们
常见原因包括：
  需要培养大量的用户，但培训资源是有限的
  在世界不同地区有不同的发布日期，因为需要等待翻译
  从商业角度看，一个“大爆炸”式的发布被认为太冒险
  你有不同的涉众群体，每个工作在不同的周期
Notes: When possible, deploy in stages rather than a big bang approach.
Expect the unexpected and buffer your plan with recovery periods.

## Slide 29: Accelerator2：版本并行
优点：如果新的运行出现问题，易于切换
缺点：并行操作需要更多的工作量
  用户需要做双重工作
  操作人员需要运行两个系统
  支持人员需要支持这两个系统
  开发人员可能需要开发用于同步数据的程序
Notes: Running the system in parallel offers the advantage that you can easily back out to the original system if the new one runs into problems. However, parallel operations requires significant effort on the part of everyone involved: Your users need to do double entry, operations staff need to run both systems, support staff need to support both systems, and development staff may need to create integration code that temporarily works behind the scenes to synchronize data.
In addition, migrating data from one system to the next can be problematic.

## Slide 30: 常见的反模式
收尾阶段要求新的功能
  当进入移交过程后，把新功能规划到下一个发布版本
发布系统给未准备的用户
  沟通、再沟通
构建阶段后，把所有的开发人员转移到另一个项目
  保持团队合作
对最终用户培训不投入
  除了简单的系统，都需要培训
轻信安装过程会很简单
  安装出现问题会大大降低用户对系统的信任
Notes: An interesting risk comes near the end of a project, at the moment the "consumer bit" flips. The users go from believing that nothing will ever be delivered to believing that this team might actually pull it off. The good news is that the external perception of the project has shifted: on Monday they would have been happy if anything had been delivered, but on Tuesday they become concerned that everything won't be delivered.
And that’s the bad news. Somewhere between the first and second beta, you find yourself inundated with features that people are concerned will not make it into the first release. All of a sudden these become major issues. The team goes from worrying about delivering minimal acceptable functionality to a situation where every requirement now becomes essential to the first delivery. It is almost as though when this bit flips, all outstanding items get elevated to an “A” priority status. The reality is that there are still the same number of things to do, and the same amount of time to do them in. While external perception may have changed, prioritization is still very, very, important.
If at this crucial moment the team loses its nerve and starts to give in on all these requests, they actually puts the project in schedule danger again! It is at this point that they must continue to be ruthless and not succumb to new requests. Even trading off something new for something taken out may increase risk at this point. Without vigilance, you can’t ensure success at this point.
Avoid scope creep
Communicate
Establish continuing responsibility
Train
First impressions matter

## Slide 31: 收尾步骤
1 确定收尾程序
2 移交项目成果
4 完成经验总结
3 执行内部收尾程序
5 项目归档
6 资源遣散
结束
开始

## Slide 32: 练习题
在项目收尾时最后应该做的是：
  A．完成经验总结
  B．提供给客户所有相关的文档
  C．更新档案
  D．解散团队
答案：D
解释：最后一步是 6.资源遣散

## Slide 33: 小结
产品化阶段是任何软件项目的重要组成部分，存在潜在风险
敏捷方法比传统方法需要更少的收尾测试——因为他们更加注重测试，测试驱动和持续集成
不要低估成功地部署系统所需的时间和精力

## Slide 34: 思考
“敏捷的产品化”与“传统意义上的产品化”有何不同
你的团队应该何时开始计划产品化？